Roof repair timeline.

- March 23 (Saturday):   noticed tiny leak in hallway.  Immediately went to cover roof in offending area by Sun Tunnel right away.  Source was addressed

  - Investigated attic and looked at scope of issue.  Was near sun tunnel, surrounding small area a few tiny areas of penetration.  Also by vent which is beside that solar tube.

  - Amount of water was tiny.  Was caught very quickly no drywall damage visible just a little bit of water

- March 24 (Sunday):  Filled in BCAA online form about leak

- March 25 (Monday):  talked to David Buxton

  - He arranged KCC Disaster restoration and Vintage roofing to come Monday

  - KCC Disaster advised would be able to cover  drying out of water of drywall to setup fans, could repaint hallways and replace wet insulation in attic

  - Removed a bunch of wet insulation. Disposed of it.

  - KCC disaster advised them I would listen to roof report before making any decisions

  - Spoke again to David.  I talked about what KCC said they could do.  I said I would wait for a report.

  - Mark@vintage roofing came.  He advised repair is not sufficient a new roof would be required.

    - Gave me a quote for full job 18500 including tax.  New roof etc.  including soffits, 3/8 inch plywood, etc.

  - Rented fan from homedepot.  Removed light in hallway made a air tube into ceiling at that area where the leak was to dry it out.  Was totally dry after 24 hours.

- March 26 (Tuesday):

  - Gave David an update.  I said I would also get a quote for dealing with insulation to replace it.

  - Attic insulation quote – knights insulation to come Thursday 8am.

  - Agreed to get roof replaced by vintage roofing 18500 including tax.  + extra 500 to redo my flashing on my fireplace (unrelated)

  - Noticed quote from Vintage for all my soffits only quoted 60 feet, but area around my house is more like 200 feet.  I said that wasn’t enough.  He said it would be ok they will use 3 rolls if necessary.

  - Texted Mark to confirm time.  He was telling me to start removal of old roof after 1st week of April.  I said I would be out of town april7-11th wanting to confirm a start that would work.

  - Talked to David again.  He said KCC estimated work about 1500-2000 which is similar to the amount.  Options

    - He can cover that or withdrawal claim

    - Keep track of costs though for 2 years can go through insurance.

- March 27

  - Call with mark on timeline.   Will remove old roof April8-10th and finish project by end of month.

- March 28

  - Knights insulation